### Test Plan Report

Project Name: Shop Polymer
Test Plan Version: V0.01
Date: 27-01-2025
Prepared By: Athira Lakshmanan

- Introduction

### Shop polymer is a basic e-commerce website for particularly outerwear and t-shirt.

- Purpose:

To ensure that the product is completely bug free and all the required functionalities are working accurately

- Scope:

Product Browsing: Ensures that the user can browse through the different products and navigate through different categories with ease

Cart Management: Ensures that adding, updating and removing of products to and from the cart works as desired

Checkout Management: Ensures that the checking out process completes without any bug

Performance Testing: Ensure the platform can handle high traffic volumes, especially during sales and promotions.

Out of scope

Security Testing

- Objectives:

Primary Objective

Functional Testing: Verify that all in-scope features work as expected under various conditions.

Performance Testing: Ensure the platform can handle high traffic volumes, especially during sales and promotions.

Usability Testing: Assess the platform’s ease of use and user experience, ensuring that customers can navigate and complete purchases effortlessly.

Secondary Objectives:

Compatibility Testing: Test the platform on different browsers (Chrome, Edge) and devices (desktop, mobile, tablet).

### 3. Test Approach

- Testing Levels:

Exploratory testing: will play a large part of the testing as the team has never used this type of tool and will be learning as they go.  Tests for planned functionality will be created and added to TCT as we get iterations of the product.

Manual Testing: Testers will manually execute test cases for critical functionalities like user registration, payment processing, and order management.

Automation Testing: Automation scripts will be created using Selenium WebDriver to handle repetitive tasks like browsing through item, adding items to the cart, and checkout.

- Types of Testing: Functional, Non-functional, Performance testing, Usability

- Test Techniques:

Exploratory Testing

Smoke Testing

Automation Testing using Selenium

Performance Test using JMeter

### 4. Test Deliverables

Test Plan Document: Detailed test plan, including scope, objectives, strategy, and resources.

Test Cases: Specific test cases for each feature, outlining the steps to be executed and the expected results.

Test Data: Prepared data sets for testing various scenarios, such as valid/invalid user inputs, different payment methods, etc.

Test Environment Setup: Configuration of servers, databases, and other necessary components.

Defect Reports: Documentation of any issues found, including steps to reproduce, screenshots, and severity.

Final Test Report: Summary of the testing activities, including overall test coverage, defect trends, and final recommendations.

Test Closure Report: Document indicating that all planned tests has been completed, and the software is ready for release.

### 6. Test Environment

Operating System:

- Windows 11

- i5 processor

- 8GB RAM

Browsers: Chrome, Firefox, Edge (latest stable versions)

Test Tools: Selenium for UI automation, JMeter for performance testing